## Slide 1: Engineering Management
University of Mustansiriyah 2019-2020
College of Engineering 3rd Stage
High. & Trans Eng. Dep.
Lecture No.17: Programming Evaluation and Review Technique (PERT)
Lecturers: Dr. Ali Jabbar
Dr. Abeer K. Jameel

## Slide 2: Programming Evaluation and Review Technique (PERT)

## Slide 3: Programming Evaluation and Review Technique (PERT)

## Slide 4: Programming Evaluation and Review Technique (PERT)

## Slide 5: Programming Evaluation and Review Technique (PERT)

## Slide 6: Programming Evaluation and Review Technique (PERT)

## Slide 7: Programming Evaluation and Review Technique (PERT)

## Slide 8: Programming Evaluation and Review Technique (PERT)

## Slide 9: Programming Evaluation and Review Technique (PERT)

## Slide 10: Programming Evaluation and Review Technique (PERT)

## Slide 11: Programming Evaluation and Review Technique (PERT)

## Slide 15
Z=1.29
=1.2+0.09
P(Z=1.29)=0.9015
90.15%
Z=3.1
=3.1+0.0
P(Z=3.1)=0.9990
99.90%

## Slide 16
P=99%
P=0.99
P1=0.9901
Z1=2.3+0.03=2.33

## Slide 17
P=99%
P=0.99
P1=0.9901
Z1=2.3+0.03=2.33
P2=0.9898
Z2=2.3+0.02=2.32
Through interpolation:

## Slide 18
Calculate the interpolation of Z1 and Z2
P1
P2
Z2
Z1
P
Z
P=99%
P=0.99
P1=0.9901
Z1=2.33
P2=0.9898
Z2=2.32

## Slide 19
Ts = (Sc.p *Z)+Te
Find Ts